# 4/20/26

Attendance: Vincent, Brett, Rayya, May, Anthony

URC Presentation Outline:

- Intro - Rayya

- Requirements – Brett

  - Maintain overall flow and clarity of the application

  - Improve quality of life for users and future programmers

    - Organizing outputted .csv files into structured directories

    - Implement new features using appropriate design patterns, allowing for new methods to be added easily

  - Application correctly calculates relative density and friction angle values within 0.5 of a percent/degree; considering different python packages used to replicate MATLAB/Excel functions

- Design - Vincent

- Implementation

  - Overview of relative density and friction angle implementations and some challenges we encountered (i.e. shapely, solver in White et Al.) – Anthony

    - Preface: Code for these methods was originally given to us by the sponsor in matlab and we had to re implement it into Python.

    - Relative Density was first major new feature we implemented – during first semester.

    - Two versions/variations: Albatal (simpler), and white et. Al (more complex), which use different formulas to estimate the same metric (relative density)

    - White et. Al is more complex and computationally intensive due to needing an iterative root solving algorithm, while Albatal just needs one ‘plug-and-chug' of specific values in a formula.

    - Both versions use peak (object) data to do their calculations.

    - What is relative density and why is it important? - Apart from being used in further calculations later on, it is also an important metric which gives researchers and engineers a normalized (estimate) for the density of sand particles where the penetrometer was dropped.

    - Is a measurement specific to sands/”granular” soils, not something typically used in fine-grained soil analysis (things like clay, silt, & mud)

    - Friction Angle was the second new major feature we implemented – during second semester.

    - Also has two versions: Jaber & Stark (simpler), and Durgunoglu & Mitchell (more complex).

    - Jaber & Stark uses relative density metric in its calculation, while Durgunoglu & Mitchell relies again on data stored in the peak object.

    - Durgunoglu & Mitchell uses a line intersection to determine the final value, however, the lines are not continuous but rather made up of discrete points. MatLab code had a way to implement this nicely, however, we had to come up with a way to do this in Python, and we settled on the shapely package, which specializes in discrete mathematics.

    - What is a friction angle and why is it important? -- A friction angle is a measure of the shear strength of the soil(s) we are looking at, which basically tells engineers/researchers how 'interlocked'/’connected’ the particles of that soil are, and in turn how resistant they are to lateral loads (i.e. being ‘sliced’ apart horizontally).

    - Both relative density and friction angle metrics are really important to engineers since they will be major considerations when designing infrastructure on these soils.

  - Discuss updates to QSBC plots – Brett

    - Quasi-static bearing capacity is the maximum load a soil can support

    - Penetrometers hit the soil much faster than any future architecture would

    - Faster you penetrate the soil, the stronger the soil appears to be

    - K-value/correction factor – accounts for the fact that penetrometer process is more dynamic versus placement of infrastructure is more static

  - Save to PNG and file organization - Vincent

- Testing – Troy

- Eval/Conclusion - May

- Future work - Anthony

# Sprint 7 Retro – 4/18/26

Attendance: Vincent, Brett, Rayya, May, Anthony, Troy

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned to finalize/improve the URC poster

    - Communicated within the team and sponsor about poster improvements

  - Interactions:

    - Weekly meetings with sponsor

    - Discord, Teams

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Used branching to work on individual issues

    - Used PowerPoint to edit poster

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Finalized URC poster

  - Problems:

    - Needed pore pressure information from sponsor, but she was not able to get it to us within this sprint.

  - Solved:

    - Our poster was approved by our sponsor and was finalized to the teams' approval.

- Come up with a plan to improve one or two things.

  - Begin deciding the improvements we want to do for our techdoc

- Agreed actions moving forward

  - Meet to go over poster and plan for our presentation prior to URC

  - Make sure codebase is set up properly for future groups to continue work from where we left off

# Sprint 7 Review – 4/18/26

Attendance: Brett, Vincent, Rayya, Anthony, May, Troy

- Completed work

  - URC poster

  - New UI screen error handling

    - Now only accepts k value between 0-1.5

  - Updated k value is displayed on QSBC graph

    - Added in some different text for the beta correction factor

- Progress

  - Finalized URC poster

    - Improved the design section based on feedback from peer review

    - Sponsor also gave some feedback that we used to improve the poster

- Challenges

  - Updating old functions in order to get the update K value functionality to work properly was a bit challenging

    - Still a bit unsure about the beta correction factor display

  - Trying to format the diagrams in the design section of the poster

    - Tried to add color but it didn’t look good with the rest of the poster, powerpoint was giving us issues as well

  - Reformatting diagrams on poster was challenging at times, couldn’t come up with a better version of diagram A to use.

# 4/1/26

Attendance: Vincent, Brett, Rayya, Troy, Anthony

Overview:

- Went through peer review with other groups

Peer Review Feedback:

- Incomplete sentences in the introduction

- Size up diagrams so they’re more readable

- Clean up formatting (make sure paragraphs are aligned)

- List next steps for next year’s group

- Maybe add a limitations/difficulties section

# Sprint 7 Planning - 3/30/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie (Sponsor)

Overview:

- Go through issues we plan on tackling this sprint

- Assign issues to team members

- Prepare for next sponsor meeting

- Update GitLab according to information below

Goals:

- Implement Pore Pressure

- Finalize & print URC poster

Backlog issues:

- Unit test for Durganoglu and Mitchell friction angle calculation

  - DoD: Test file is properly updated to verify the Durganoglu and Mitchell friction angle calculation value.

- Finalize URC poster

  - DoD: URC poster is complete and ready to be printed by the deadline

- Print URC poster

  - DoD: URC poster is printed

- Create initial pore pressure plot

  - DoD: Pore pressure plot is implemented correctly based on code from sponsor

- Update new UI screen error handling

  - DoD: New UI screen properly handles invalid input from the user.

  - Range for k is 0-1.5

- Updated k value is displayed on QSBC graph

  - DoD: When a user updates the k value, the QSBC graph is properly updated.

Initial assignments:

- Unit test for Durganoglu and Mitchell friction angle calculation – Troy

- Update new UI screen error handling – Vincent

- Updated k value is displayed on QSBC graph – Brett

- Finalize URC poster – everyone

- Print URC poster – everyone

- Create initial pore pressure plot -

# Sprint 6 Retro – 3/29/26

Attendance: Vincent, Brett, Rayya, May, Anthony, Troy

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned at least 2 issues in Gitlab

    - Communicated within the pairs of people on a given issue and with the entire team when big design changes were made

  - Interactions:

    - Weekly meetings with sponsor

    - Discord, Teams

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Used branching to work on individual issues

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Worked on and finalized tech doc draft 2

    - Implemented new UI screen – got more familiar with the FigureManager code which will be helpful for the future

  - Problems:

    - Needed pore pressure information from sponsor, but she was not able to get it to us within this sprint.

  - Solved:

    - TechDoc was updated, and new UI screen was created.

- Come up with a plan to improve one or two things.

  - Fix new QSBC plot according to Julie’s suggestions when she sees it for the first time next time we meet

  - Be sure to distribute the work accordingly so that no one is overloaded before the URC

- Agreed actions moving forward

  - Meet with sponsor to go over techdoc and poster prior to URC

  - Make sure sponsor gets pore pressure information to us so we can start working on it

  - Make sure codebase is set up properly for future groups to continue work from where we left off

# Sprint 6 Review - 3/29/26

Attendance: Brett, Vincent, Rayya, Anthony, May, Troy

- Completed work

  - Techdoc draft 2

  - New UI screen

    - QSBC plot with user inputted K value

    - Allocated space for two future plots related to pore pressure and soil behavior

    - Moved tilt and friction angle variables from previous screen to the new screen

- Progress

  - Got initial implementation of the new UI screen up and functional

    - Still need to refine according to feedback from Julie, but base structure and functionality is solid

    - Was able to get validation on user input working so no unexpected errors are encountered

  - Built upon techdoc in draft 2

    - Updated nearly all sections regarding our work in the second semester

    - Included new design diagrams to show off new architecture

    - Refined introduction and evaluation/conclusions as the project became more focused over the past few months

- Challenges

  - Spring break broke things up in a way that made it slightly difficult to work on things continuously throughout the sprint

  - In addition to break, our sponsor was away the week before so we could not meet with her regarding the pending additions to the application

  - All the UI in the project is built using a class in the project called FigureManager.py; this code is entirely from the previous group and is a bit complex, so it took some investigation in order to get the new UI screen looking and behaving the way we wanted it

# 3/23/26

Attendance: Anthony, Troy, Rayya, Brett, Vincent, May, Julie (Sponsor)

Overview:

- New UI screen

- Discussed timeline for Sponsor to get some materials to us that we need to be able to progress on implementation of new features

ToDo:

Once we have said materials from sponsor, we can continue work on implementation of features.

Continue touching up techdoc.

# Sprint 6 Planning - 3/3/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie (Sponsor)

Overview:

- Go through issues we plan on tackling this sprint

- Assign issues to team members

- Prepare for next sponsor meeting

- Update GitLab according to information below

Goals:

- Create unit test for Durganoglu and Mitchell friction angle calculations

- Create new UI screen that allows for user input k

- Finalize second draft of TechDoc

Backlog issues:

- Unit test for Durganoglu and Mitchell friction angle calculation

  - DoD: Test file is properly updated to verify the Durganoglu and Mitchell friction angle calculation value.

- Implement new UI screen

  - DoD: The new UI screen is created and viewable by user and looks like pdf provided by sponsor

- Implement user selected k QSBC graph

  - DoD: A user can select a k correction factor for the QSBC, and it is properly displayed in the QSBC graph

- Investigate adding pore pressure calculation

  - DoD: Gather more information on and begin work on implementing pore pressure calculation

- Update TechDoc introduction section

  - DoD: Introduction section in TechDoc is updated with some changes brought in from the poster and is more representative of the project including the new semester

- Update TechDoc requirement section

  - DoD: Requirement section in TechDoc is updated and has new requirements of the system represented

- Update TechDoc design section

  - DoD: Design section in TechDoc is updated and has new graphs and tools of the system represented

- Update TechDoc Implementation/testing section

  - DoD: Implementation/testing section in TechDoc is updated and has new Implementation/testing of the system represented

- Update TechDoc evaluation/conclusions section

  - DoD: Evaluation/conclusions section in TechDoc is updated and has new evaluation/conclusions of the system represented

Initial assignments:

- Unit test for Durganoglu and Mitchell friction angle calculation - Troy

- Implement new UI screen - Vincent/Brett

- Implement user selected K QSBC graph – Brett

- Investigate adding pore pressure – May/Rayya/Anthony

- Update TechDoc introduction section - Rayya

- Update TechDoc requirement section - Anthony

- Update TechDoc design section – Vincent

- Update TechDoc implementation section - Brett

- Update TechDoc testing section – Troy

- Update TechDoc evaluation/conclusions section – May

# 3/2/26

Attendance: Vincent, Brett, Troy, Rayya, May, Anthony

Overview:

- Checked that new friction angle calculations are correct with sponsor

- Asked questions about new UI screen

  - Use dummy place holders for things not implemented yet

- Began discussing plan for next sprint and what our sponsor wants us to get done

- Looked over and discussed TechDoc improvements

ToDo:

- Set up issue board

- Work on TechDoc

- New UI screen

  - Move Durgunoglu and Mitchell friction angle to next screen

# Sprint Retro – 3/1/26

Attendance: Vincent, Brett, Troy, Rayya, May, Anthony

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned at least 2 issues in Gitlab

    - Communicated within the pairs of people on a given issue and with the entire team when big design changes were made

  - Interactions:

    - Weekly meetings with sponsor

    - Discord, Teams

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Used branching to work on individual issues

    - Used Microsoft PowerPoint for poster and abstract

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Finished and created a strong poster and abstract draft.

  - Problems:

    - Had to push back new UI screen because we did not get the pdf until very late in the sprint

  - Solved:

    - Durganoglu and Mitchell friction angle calculation were created and seem to be correct, pending verification from sponsor

- Come up with a plan to improve one or two things.

  - Possible Improvement: schedule meeting with sponsor better so they don’t conflict with advisor meetings.

- Agreed actions moving forward

  - Make sure to distribute the work so that each person has a task for the codebase and Tech doc

  - Check with sponsor to make sure the Durganoglu and Mitchell friction angle are correct.

# Sprint Review - 3/1/26

Attendance: Brett, Vincent, Rayya, Anthony, Troy, May

- Completed work

  - URC abstract draft

  - URC poster draft

  - Durganoglu and Mitchell friction angle calculation

    - Pulled data from other parts of the application for use in the calculation (depth, max bearing capacity)

    - Converted MATLAB code to Python

- Progress

  - Registered for URC

  - Implemented the final friction angle calculation

    - This required collection of data from other objects in the project structure

    - Fully read through Julie’s comments in the MATLAB code and applied any suggestions or insight to our implementation in the application

  - Completed first draft of URC poster and abstract

- Challenges

  - Reliant on our sponsor fixing up old Excel/MATLAB functionality so we can implement it correctly in the application

    - This took a good portion of the sprint

  - Had to switch the category we were in for the URC from data analysis to application

  - The MATLAB to Python conversion wasn’t exactly trivial, as there were plenty of methods that don’t exist natively in Python so we had to use libraries and figure out how they worked

# 2/25/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie

Overview:

- Received MATLAB code for Durganoglu and Mitchell friction angle calculation

- Discussed with Julie different aspects of the new friction angle formula and what data we needed to pull from other parts of the application

- Showed the current status of our poster and worked with our sponsor to see what she thought we could improve upon or should add

To-Do:

- Convert MATLAB code for the final friction angle into Python and confirm we get the same values Julie specified

- Finish URC registration

- Finish up first draft of URC poster and abstract

# 2/18/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie

Overview:

- Disscused getting things we still need like picture of how final QSBC screen should look

- Discussed new friction angle formulas and questions we had about them

- Began getting our URC stuff setup

To-Do

- Work on poster

- Work on UI

- Work on formulas

# 2/11/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie

Overview:

- Discussed our sprint plan with sponsor

- Confirmed Albatal/White friction angle calculation and formula looked correct with sponsor

- Communicated with sponsor about getting Jaber & Stark formulas and the image of how the final QSBC UI screen should look

- Discussed our plan for URC

Specific code changes:

- Make two plots on QSBC screen have depth in the same units (cm)

- Calculate average line for corrected QSBC line (1.0 & 1.5 k)

# Sprint 4 Planning - 2/9/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony

Overview:

- Go through issues we plan on tackling this sprint

- Assign issues to team members

- Prepare for next sponsor meeting

- Update GitLab according to information below

Goals:

- Implement and verify Jaber and Stark friction angle calculations

- Update UI to show all the friction angle calculations

- Registered for the URC and have draft of poster and abstract

Backlog issues:

- Friction Angle Calculation – Jaber & Stark

  - DoD: Friction Angle calculation for Jaber & Stark works as expected (will test and verify against old excel/matlab code)

- Friction Angle Calculation – Jaber & Stark UI

  - DoD: UI displays the correct Jaber & Stark friction angle for the White et al. and Albatal relative densities

- Register for URC

  - DoD: project is correctly register for the URC

- Create URC poster draft

  - DoD: have a fully complete draft of the poster created

- Create URC abstract draft

  - DoD: have a fully complete abstract of the project created

- Reformatting the UI for final QSBC screen

  - DoD: UI screen for QSBC looks like the example image of what the sponsor wants

- Work on URC poster introduction

  - DoD: completed introduction section for URC poster

- Work on URC poster design

  - DoD: completed design for URC poster

- Work on URC poster requirements

  - DoD: completed requirements section for URC poster

Initial assignments:

- Friction Angle Calculation – Jaber & Stark – Anthony and Brett

- Friction Angle Calculation – Jaber & Stark UI – Vincent

- Reformatting UI – Vincent and Anthony

- Register for URC – Brett

- Create URC poster draft – All

  - High priority

    - Introduction

    - Requirements

    - Design

  - Lower priority – Brett & Troy

    - Implementation/testing

    - Evaluation/conclusions

- Create URC abstract draft – Rayya

# Sprint Retro – 2/8/26

Attendance: Vincent, Brett, Troy, Rayya, May, Anthony

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned at least 2 issues in Gitlab

    - Communicated within the pairs of people on a given issue and with the entire team when big design changes were made

  - Interactions:

    - Weekly meetings with sponsor

    - Discord, Teams

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Used branching to work on individual issues

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Implemented new interface, UI elements, and calculation for friction angle (Albatal/White)

  - Problems:

    - Difficulty planning meetings with sponsor to get information necessary for development

    - Had to push back Jaber & Stark friction angle calculation because we didn’t have the formula

    - Issues with accessing GitLab to close issues and look at code

  - Solved:

    - Albatal/White friction angle calculation was giving incorrect results, we worked with the sponsor to correct an error in the formula

- Come up with a plan to improve one or two things.

  - Possible Improvements:

    - Create a separate UI window for the relative density and friction angle calculations

- Agreed actions moving forward

  - Start planning our URC poster and decide what we want to present

  - Work on Jaber & Stark friction angle calculation once we have the formula from our sponsor

# Sprint Review - 2/8/26

Attendance: Brett, Vincent, Rayya, Anthony, Troy, May

- Completed work

  - Friction Angle Interface

  - Display Friction Angle Calculations on UI

  - Friction Angle Calculation – Albatal/White

  - Friction Angle Calculation Tests (Albatal/White)

  - Add average line to QSBC plot

  - Verified and fixed relative density calculations

- Progress

  - Added White/Albatal friction angle calculations to user display

  - Fixed relative density calculations issue with depth

  - Added an average Qdyn line to the QSBC plot; was more complex than originally thought due to the structure of the code

- Challenges

  - Limited time to meet with our sponsor as she had meetings with her grad students

  - Some work this sprint was dependent on other work which needed to be completed first

  - Technical issues with Gitlab

# 2/4/26

Attendance: Vincent, Brett, Troy, Rayya, May, Anthony

Overview:

- Discuss simple questions for sponsor

- Showed and discussed friction angle calculations

- Discuss display of FA calculations

Todo:

- Get verification test files and verify relative density calculations

- Previously using unit weight of water; in reality we need to use the unit weight of soil

  - Once we fix this issue:

  - Looking for 46.3 degrees for Albatal

  - Looking for 46.5 degrees for White et al

- Add average line of Qdyn to QSBC plot

  - Calculate over every cm of depth range

# Sprint 4 Planning - 1/21/26 and 1/23/26

Attendance: Vincent, Brett, Rayya, Troy, May, Anthony, Julie

Overview:

- Go through issues we plan on tackling this sprint

- Assign issues to team members

- Prepare for next sponsor meeting

- Update GitLab according to information below

- Updated Epics and added new ones.

Goals:

- Implement and verify all the friction angle calculations

- Make sure relative density calculations are correct once we receive more test files

- Update QSBC plots to have information necessary for friction angle and future calculations

- Update UI to show all the friction angle calculations

Backlog issues:

- Friction Angle Calculation – Jaber & Stark

  - DoD: Friction Angle calculation for Jaber & Stark works as expected (will test and verify against old excel/matlab code)

- Friction Angle Calculation – Albatal

  - DoD: Friction Angle calculation for Albatal works as expected (will test and verify against old excel/matlab code)

- Modify White et al. relative density for use in friction angle calculations

  - DoD:  White et al. relative density calculations are adjusted to return variables needed in friction angle calculation

- Modify Albatal relative density for use in friction angle calculations

  - DoD:  Albatal relative density calculations are adjusted to return variables needed in friction angle calculation

- Friction Angle Calculation – Interface

  - DoD: Friction Angle calculations have a functional interface integrated into the application

- Friction Angle Calculation – Jaber & Stark UI

  - DoD: UI displays the correct Jaber & Stark friction angle for the White et al. and Albatal relative densities

- Friction Angle Calculation – Albatal UI

  - DoD: UI displays the correct Albatal friction angle for the White et al. and Albatal relative densities

- Create unit tests for both friction angle calculations

  - DoD: Test file passes without exceptions when run

- Add average line to QSBC plot

  - DoD: QSBC plot includes average line according to sponsor’s specifications

- Verify relative density calculations

  - DoD: Relative density calculations are correct for new test files given.

Initial assignments:

- Friction Angle Calculation – Jaber & Stark – Anthony and Brett

- Friction Angle Calculation – Albatal - May and Rayya

- Modify relative Albatal density for use in friction angle calculations - Brett

- Modify relative White et al. density for use in friction angle calculations - Anthony

- Friction Angle Calculation – Interface - Anthony

- Friction Angle Calculation – Jaber & Stark UI - Vincent

- Friction Angle Calculation – Albatal UI – Vincent

- Create unit tests for both friction angle calculations - Troy

- Add average line to QSBC plot – Brett

- Verify relative density calculations – Anthony and Vincent

# 11/30/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony

Overview:

- Go over presentation slides

- Decide who will present which slides

- Practice presenting

# 11/24/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony

Overview:

- Discussed and created presentation slides

- Discussed on how we plan to present

# Sprint Retro – 11/23/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony 😴

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned at least 2 issues in Gitlab

    - Communicated within the pairs of people on a given diagram

    - Everyone began working on the TechDoc and presentation

  - Interactions:

    - Weekly meetings with sponsor

    - Discord, Teams

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Used Google Drawings and Draw.io to create diagrams

    - Used Microsoft Word and PowerPoint to work on TechDoc and presentation

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Making diagrams that are easy to follow, not too crowded

    - Continuing to make the application more user friendly and easy to expand upon

    - Got feedback from sponsor on naming conventions for the diagram png

    - Got more information about relative density implementation and future plans from sponsor

  - Problems:

    - Still need more test files from our sponsor to improve unit test

  - Solved:

    - Made the codebase more readable and neater by cleaning up unused code

    - Improved the way the figure png gets saved

- Come up with a plan to improve one or two things.

  - Possible Improvements:

    - Need to create a plan on how we are going to present

- Agreed actions moving forward

  - Meet Monday to finish presentation and continue work on tech doc

# Sprint Review - 11/23/25

Attendance: Brett, Vincent, Rayya, Anthony, Troy, Stephen

- Completed work

  - Added unit tests for both Relative Density formulas, still waiting on test files from our sponsor

  - The corrected QSBC plot function no longer includes or calculates excess plot lines that shouldn’t be calculated

  - User can now pick where the diagram png gets saved, sponsor gave feedback in our 11/12 meeting and it’s up to her specification

  - Created data flow diagram for use in our presentation and tech doc

  - Created user flow diagram for use in our presentation and tech doc

  - Investigated adding variable that the user can define for relative density calculations

    - We were possibly going to add the variables for the relative density functions to the application this sprint, but the sponsor wanted us to prioritize other items first, which she wanted us to start working on next sprint.

- Progress

  - Added new application features and made the codebase more robust

  - Start working on our tech document

  - Presentation started, will continue this upcoming Monday and get it in a good place before Thanksgiving break

- Challenges

  - Our sponsor was unavailable for most of this sprint due to other commitments

  - There aren’t very many all-around good tools where you can collaborate on diagrams easily, often had to designate one person to them at a time

# 11/19/25

Attendance: Brett, Vincent, Rayya, Anthony

Overview:

- Started working on setting up the techdoc.

- Looked at old groups techdoc and decided what to keep or change.

- Started designing different diagrams for our doc.

- Added already completed diagrams to doc.

# 11/12/25

Attendance: Brett, Vincent, Rayya, Julie (Sponsor), Anthony, Troy, Stephen

Overview:

- Showed sponsor new png saving style and got feedback on it

- Discussed simple UI fix with the sponsor, focused on fixing different correction curves

- Asked formula questions, what variables should the user input

- Asked sponsor for bin files that can be used for testing the formulas

Todo

- Change the default filename of the png file to be the same style as the csv folder

- All the constant vars but the v50 should be inputted by the user for White formula

- Once we get the bin files for testing create unit test and make sure formulas are working correctly

- For testing a good value range is within half a percent

- Get relative density branch merged now that we’ve confirmed it’s working appropriately

# Sprint 3 Planning – 11/3/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony

Overview:

- Go through issues we plan on tacking this sprint

- Assign issues to team members

- Prep for meeting with our sponsor this Wednesday (11/5/25)

- Update GitLab according to information below

- Prepare/create issues for the final presentation and technical document.

Goals:

- Unit test for both the density formulas.

- The user has the ability to pick where the diagram .png file gets saved.

- Complete diagrams for presentation and technical document.

Backlog issues:

- Create unit testing for the Albatal et al. relative density formula

  - DoD: Test file passes without exceptions when run

- Create unit testing for the White et al. relative density formula

  - DoD: Test file passes without exceptions when run

- Make dataflow diagram showcasing how data is imported/exported and the calculations performed on it

  - DoD: Correct dataflow diagram in our presentation and tech doc

- Clean up QSBC calculation to fix issue in inherited code caught during changes in Sprint 2

  - DoD: The corrected QSBC plot function no longer includes or calculates excess plot lines that shouldn’t actually be calculated

- As a user I want to be able to pick where the diagram .png file gets saved

  - DoD: The user can pick where in their file system do they want the diagram png file to be saved.

- Make use case scenarios highlighting common usages of the application

  - DoD: Correct use case scenarios in our presentation and technical document that demonstrate the most important paths through the application

- Investigate adding variables that the user can define to be used in the relative density calculations

  - DoD: Become more familiar with what the sponsor is looking for and how to implement it

- Make a user flow diagram that shows how a user operates the application.

  - DoD: Correct user diagram of how a user works the application used both in presentation and techdoc

Initial assignments:

- Cleaning up corrected QSBC plot code - Brett

- Unit tests

  - Albatal et al –Troy

  - White et al –Troy

- Pick .png file save location

  - Vincent

- Investigate adding input variables

  - Anthony, Stephen

- Dataflow diagram – Brett, Rayya

- Use case scenarios –Troy

- User flow diagram – Vincent, Anthony

- Technical document

- Presentation

# Sprint 2 Review – 11/2/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony

- Completed work:

  - The file containing unit testing for various parts of the application was broken when we received the project, we fixed the issues and can now run the file without problems

  - Fixed up the QSBC graph screen

    - Label and graph were incorrect for the beta correction factor, now they display the correct lines and labels

    - Added degree symbol to the tilt display and rounded the values more

  - Previously, all .csv files were being saved to the same directory regardless of what data file or peak in the data was selected, now all csv files for a given file, figure, and peak are saved to their own subdirectory to help organize the saved_data folder better

  - Implemented relative density functions

    - The Albatal et al. formula was implemented first, which grabbed the max deceleration of the peak and calculated the relative density based on plugging that value into an equation

    - The White et al. formula was implemented next, which takes the deceleration, velocity, and depth across the whole peak interval and calculates the value of the expression, returning the max value found

- Progress

  - We tackled the issues that weren’t related to the relative density formulas first as they affected less of the codebase and were easier to get merged into the main branch

  - Implemented relative density formulas via an interface and inheriting classes so we can easily expand and add new relative density formulas should they come up in the future

    - Still need to receive expected values from our sponsor to 100% confirm we’re getting the correct results, but just based on looking at them she said it looks accurate

- Challenges

  - Trying to divvy up issues in a way that made sense and allowed everyone to be working on the project at the same time was difficult for this sprint

    - We think this is mainly because it was only practical for one person to work on a given formula at a time

  - Continued issues with our IDEs or python installations, had to modify the importing of a necessary library to work across operating systems

# Sprint 2 Retro – 11/2/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was assigned 2-3 issues in Gitlab

    - Communicated within the pairs of people on a given issue and with the entire team when big design changes were made

  - Interactions:

    - Weekly meetings with sponsor

    - Discord

  - Processes and tools:

    - Used git and GitLab to share codebase

- Discuss what went well, problems, and problem-solving.

  - Went well:

    - Time management and completeness of tasks.

    - Communicating with our sponsor getting her feedback and expectations before defining issues as closed.

  - Problems:

    - Could’ve started implementation or structure of relative density formulas a little earlier, although it was delayed primarily because there was a lot to learn about them from our sponsor

    - Internal communication regarding branching

  - Solved:

    - Python installation and IDE issues that were a blocker for a day or two

    - Eventually got the branching and work assignment to a good spot where everyone could contribute easily

- Come up with a plan to improve one or two things.

  - Possible Improvements:

    - We could improve upon our progress at the beginning of the sprint

    - Improve upon branching all together as a development technique.

- Agreed actions moving forward

  - Weekly status updates from each team member at some point between Fri-Sun to brief the team on what they did that week and how it affects what others are working on

# 10/29/25

Attendance: Brett, Vincent, Rayya, Julie (Sponsor), Anthony, Troy, Stephen

Overview:

- We showed our sponsor our current work that we have gotten done and got feedback on it.

- Discussed both formulas and how our sponsor wants us to expand them.

- We Began working on sprint retro.

To-do:

- Set a range for the Albatal so that if the found max is out of it, it tells the user and doesn’t calculate it.  Range is 20-55 g inclusive.

- Make a new csv file for the relative density formulas.

- Finish the White formula.

# 10/22/25

Attendance: Brett, Vincent, Rayya, Julie (Sponsor), Anthony

Overview:

- Discuss the formulas along with making skeleton code for them

- Showed current work that has been done

- Ensure everyone can run the new code

- Discuss some more simple improvements

- Discuss approaches to formula implementation

# 10/15/25

Attendance: Brett, Vincent, Anthony, Rayya, Julie (Sponsor), Stephen, Troy

Overview:

- Got access to MATLAB code containing one of the relative density formulas

- Also got access to papers containing formulas and what all the different variables mean

- White et al.

  - Discussed MATLAB code with sponsor and what each piece of data being pulled from a csv file represents

- Albatal et al.

  - Make sure deceleration is in units of gravity

- Correction factor labels

  - Units for x, y in degrees

  - Display correction factor on QSBC plot screen

  - Beta instead of k, other two correction factors are good

# Sprint 2 Planning – 10/13/25

Attendance: Brett, Vincent, Rayya, Stephen, Troy, Anthony

Overview:

- Go through issues we plan on tacking this sprint

- Assign issues to team members

- Prep for meeting with our sponsor this Wednesday (10/15/25)

- Update GitLab according to information below

Goals:

- Implement relative density formulas

  - Albatal

  - White et al.

  - Any new UI elements necessary for this

- Fix correction factor labels

- Generate a single dated folder for all the csv files created for a figure

Backlog issues:

- Generate one folder dated for all the csv files created

  - DoD: Saved data directory has subdirectories for each new figure, titled by the date it was created

- Fix label according to different correction factors

  - DoD: The graph label for the QSBC plot should be different for each selection of correction factor; currently the label remains the same regardless.

- As an OE Researcher, I want to input relative density parameters which would be used for plots

  - DoD: The application has new UI elements which allow the user to input specific parameters which are used in the relative density formulas.

- As an Administrator, I want the relative density formulas to be scalable and easily updateable so that new formulas can be added.

  - DoD: Our code for the formulas should be robust and emphasize the use of functions so that once new formulas are being added in the future, it will be trivial to do so. Additionally, when the application allows for user input, it should be easy to replace the hard coded values we will use in the formulas initially for the user input values.

- As an OE Researcher, I want to calculate relative density using the White et al. formula to use in other operations of the application.

  - DoD: Relative density calculation using White et. al. formula works as expected (will have to verify this with Sponsor and old MatLab/Excel calculations)

- As an OE Researcher, I want to calculate relative density using the Albatal formula to use in other operations of the application.

  - DoD: Relative density calculation with Albatal formula works as expected (will have to verify this with sponsor and old MatLab/Excel calculations)

Initial assignments:

- Relative density related stuff

  - Albatal relative density formula

    - Stephen, Anthony

  - White et al. relative density formula

    - Rayya, Troy primarily

    - Brett, Vincent once we tackle the other two issues

  - Necessary UI and user input

    - Will meet with sponsor this week to discuss what needs to be done here, will assign people as necessary (hence why issue in GitLab has no assignees at the moment)

- Fixing correction factor labels

  - Brett

- Generate one dated folder containing all the csv files created for a new figure

  - Vincent

# Sprint 1 Retro – 10/8/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony - online

Activities for sprint retrospective:

- Review/reflect on sprint with regards to individuals, interactions, processes, and tools.

  - Individuals:

    - Everyone was able to access the code and clone the GitLab

    - Everyone was able to run the code

  - Interactions:

    - Weekly meetings with sponsor

    - Discord

  - Processes and tools:

    - Used git and GitLab to share codebase

    - Focused on getting the code to run locally and understand it

- Discuss what went well, problems, and problem-solving.

  - Worked Well:

    - Discord communication

    - At least one weekly meeting (Wednesday is with sponsor)

  - Problem: Can not merge code to main.

    - Solution: Communicate with advisor to change permissions roles on our GitLab.

  - Problem: Not having the necessary libraries/packages to run the code.

    - Solution: Install correct packages/libraries for example we had to install pythons numpy, pandas, matplotlib, and tkinter.

- Come up with a plan to improve one or two things.

  - Possible Improvements:

    - Could have communicated better regarding issues we had running the application, some people had no issues at all being able to run the code while others had issues related to their operating systems

    - We need to speak to our sponsor in order to get a better understanding of the formulas we are meant to implement, and their relation to the overarching goal of the application.

    - Establish coding standards, and best practices for repository management and organization.

- Agreed actions moving forward

  - To keep main protected and use merge requests.

  - Plan to communicate work being done on discord better as we begin development.

# Sprint Review – 10/8/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony - online

- Completed work:

  - Pulled repository from sponsor containing previous group’s application/code

  - Installed necessary libraries and packages used to run the application

  - Successfully ran the application and investigated it ourselves before meeting with our sponsor to walkthrough how the application works

  - Gained an understanding of the current capabilities of the application and where our sponsor wants us to add new features that we plan on developing in the next sprint

    - i.e. Relative density calculations, existing UI bugfixes/improvements

- Progress

  - Successfully able to download and run code, working towards getting the code into our main branch GitLab once permissions are gained; currently all the code is sitting on a different branch, so all group members can access the application

- Challenges

  - Ran into problems trying to set up our repository in GitLab

    - Couldn’t get the application code onto main due to lack of privileges in GitLab; was fixed after contacting our advisor

  - There’s a wider range of understanding of how to navigate the application than there should be since some people weren’t able to attend the meeting in which we walked through it with our sponsor

# 10/8/25

Attendance: Vincent, Brett, Troy, Rayya, Stephen, Anthony - online

Overview: Talked about sprint review, sprint retrospective, and sprint demo

Sprint review goals:

- Inspect the work completed

- Share progress

- Discuss challenges

- Celebrate accomplishments

Sprint retro:

- Reflect

- Identify improvements

- Agree on actions

- Strength teamwork

Sprint demo:

- Team presentation – makes sure everyone talks/participates, show completed work: show that we can run the program, show code is on GitLab.

  - Keep it short 5-7 mins

  - Show working software not slides

  - Introduce everyone; video does not need to be seamless and super professional.

  - Talk about what we are going to do for the next sprint.

- Build confidence

- Invite feedback

  - Sponsor feedback

- Celebrate accomplishments

# 10/1/25

Attendance: Vincent, Brett, Troy, Anthony, Rayya, Lisa

Overview:

- Discussed plans for the first sprint with Lisa

  - Getting accustomed to codebase

  - Being able to run the program

- Brought up GitLab issue where we don’t have permissions for merge requests

- Figured out our plan for the sprint 1 demo

  - No need to demonstrate usage of the application

  - Just discuss what we accomplished and how it affects our plan moving forward

# 9/24/25

Attendance: Vincent, Brett, Rayya & Sponsor (Julie Paprocki)

Note: Other group members were absent because they were sick.

Overview:

- Met to discuss how current codebase works and UI.

- We talked about different UI improvements.

- Walked through how to use the application with the sponsor

UI improvements:

- Might have to fix axis on depth bearing graph

- Add labels to axis

- Add a back button so you don’t have to restart

- Fix where the save png file goes, wants the user to be able to pick where to save it

- Different correction factors need to display different correct labels on the result view on the QSBC plot – beta not K

- Pore pressure needs work but is not the main concern right now. - ignore for now

- Try to save all created csv files to one csv file or one generated folder dated.

To-Do:

- Push codebase to git lab

- Setup local dev environment

- Familiarize yourself with the code and UI

# 9/22/25

Attendance: Everyone

Overview:

- Start of our scrum (sprint planning)

  - Created our issue board

  - Create our sprint planning

Sprint 1 planning

- Goals:

  - Learn and become comfortable with existing codebase

  - Understand how to run the application

    - What all the different buttons do, how to input data

    - What data is important in the graphs

- Issues:

- As an Administrator, I want the software to be well documented and adaptable so that future developers can easily understand and improve it.

- As a developer, I want to be able to run the application

- As a developer, I want to understand and become comfortable with the existing codebase

- As a developer, I want the code to be accessible on a shared codebase (GitLab) so that multiple developers can access and develop the code.

- Initial assignments:

  - 1, 2, 3 – everyone

  - 4 – Brett (push code to GitLab), everyone else (pull and set up local dev environment).

- DoD:

  - All team members feel moderately comfortable working with the existing code, and can run the application locally

# 9/19/25

Attendance: Everyone

Overview:

- Worked on finalizing the following:

  - Project charter

  - User stories

  - Roadmap, reorganizing epics in GitLab

# 9/17/25

Attendance: Everyone & Sponsor (Julie Paprocki)

Overview:

- Discussed what exists in the project already from last year

- Prioritized all general epics available

Roadmap:

- Read through existing code and understand how to use the application

- Clean up documentation for current state of project

- Relative density

  - Pull specific parameters from other existing code

  - Create new input fields for parameters

  - Implement two methods of calculating relative density

    - Albatal

    - White et al.

Project Goals (for this semester):

- ASAP

  - Relative density

    - Two methods to calculate

- Later on

  - Shear strengths

  - UI Improvements(?)

User Stories:

- Relative density

  - Allow user to input relative density parameters which would be used for plots

  - Albatal

  - White et al.

  - I want to calculate relative density to use in other operations of the application.

- Soil parameterization

- Soil classification

  - As an OE Researcher, I want to be able to calculate relevant soil properties

# 9/15/25

Attendance: Brett, Vincent, Anthony, Rayya, Troy.

Discord tags: @troy_cz, @vciccotelli02, @rayb63278392081@.meda.

Meeting Minutes 9/15/25: We introduced ourselves to each other. Then we began discussing and creating a rough draft for our charter. We also created a shared OneDrive folder.

Charter Rough Draft:

- Mission / vision - Project exists to further development of offshore renewable energy. Success looks like a functional and easy to navigate UI for the data collected by the free fall penetrometer.

- Risks -

- Responsibilities -

- Stakeholders – Dr Julie Paprocki, DOE @ UNH

- Success criteria – Make existing UI easier to navigate and use, add soil classification features, improve on already existing pore pressure properties.

RoadMap Rough Draft:

- Description of POC

- Description of Epics

  - First learn the current UI and code, then diagnose possible improvements.

  - Validate UI improvements then implement them.

  - Add soil classification features and test them

  - Improve on already existing pore pressure properties

  - Collaborate with the current users

- Image of Epics roadmap

Personas:

- Dr. Julie Paprocki

- Marine Energy companies

- Students

- Freefall penetrometer user

User stories:

- As Dr. Julie Paprocki, I want to look at some visual representation of soil properties to easily identify whether or not it’s feasible to build in specific areas.

- As a student, I want to look at pore pressure properties for research

- As a marine energy company, I want an intuitive interface where I can review data from Free Fall Penetrometers

- As a Freefall penetrometer user, I want to be able to collect data and easily navigate an interface to interpret and understand the data.